## Slide 1: Progress Review and Testing Overview
SPP 400

## Slide 2: Progress Thus Far
Authentication
Patients and Procedures
Roadmaps used as common procedure templates
Each patient has a separately maintained set of procedures
Every procedure has an associated time goal, and progress towards meeting this goal is monitored (Complete/In Progress, Ahead/Behind Schedule)
AWS is fixed :)

## Slide 3: Remaining Work
BDD Overhaul
A few analytics features
Scheduling
We are meeting with our product owner this week so there will likely be some small changes that will need to be made to ensure satisfaction. These additional stories will be written up in the changelog and added to Sprint 6’s backlog.

## Slide 4: How has our process been working...
Using Discord as our main mode of communication has decreased dependencies and individual’s impediments. Using separate channels for topics helps us organize and transcribe into our meetings into our documentation.
24 hour pull request policy has increased the accuracy of our burndowns and minimized the time issues sit unassigned.

## Slide 5: Testing Overall
C0 Code coverage: 96%
  143 unit tests
BDD Testing
  Beginning stages, a few tests written
  Log-in, Some navigation bar testing, soon to be expanded
Acceptance Testing: Dr. Horwitz and Friends

## Slide 6: TDD Testing and Unit testing
All primary functionality of our app has been built following TDD practices
  Write test that fails, make test pass, refactor, repeat.
Each unit test aims to test a function
  One test for happy path, one for sad as a starting goal
  Lines that aren’t hit are examined further to see what is lacking in the testing, and that path of the function is also tested
  Test for correct page navigation, or data output depending on what is relevant for each function

## Slide 7: BDD testing :(
Evan and Alex will be performing an overhaul on the BDD as a whole.
We expect to hit all of the “happy” paths by the end of the semester.
There will likely be some sad paths that we will miss but as long as our statements in the feature files are clear, teams in the future can cover any holes.
We have a section within our User Manual for setting up the BDD environment and headless browsers.