## Slide 1: Project Retrospective: Cardiology Patient Management System
SPP400: Greg Malicki, Kyle Levy, Kyle Dorcey, Evan Meyer, Alex Michel

## Slide 2: Technology Platforms
Application:
  Django Python web framework
  Bootstrap front end styling
  Chart.JS for graphical analytics
Testing:
  Integrated python unit testing
  Travis CI for automated unit testing and coverage report generation
  Selenium and PhantomJS for BDD
Deployment:
  Compatible with AWS Elastic Beanstalk, with HIPAA compliant servers available

## Slide 3: Burndown Progression
Issues Added: 3
Issues Changed: 1
Issues Changed: 3

## Slide 4: Process Weaknesses
Project requirements were loosely defined
  More of a concrete goal and plan needed for product owner meetings
Sprint planning process was never fully developed
  Never put an issue creation template in place
  Inconsistency made planning less effective
Pull request approvals became slower over time
  We aimed to have 24 hour maximum pull request but ended up closer to 36-48 hours

## Slide 5: Process Strengths
Effective team communication
  Daily weekday SCRUM meetings kept all team members informed
  Discord allows for separating chat channels for effective record keeping, and less confusion
Story points were effectively assigned
  Minimal need to change-log the sprint backlog, changes were mostly for clarification
  Most often issues were broken down in a way that caused minimal dependencies, allowing for greater parallel work capacity

## Slide 6: Lessons Learned
Requirement gathering is both very important and very difficult
  We need to rigorously structure our limited time with our product owner
  Poor requirement gathering leads to a highly difficult development process, and an end product that does not live up to its full potential
Team communication greatly increases velocity
  Avoid repeating work and re-solving the same problems
Good planning and issue defining leads to good solutions
  Poorly planned issues produce less measurable progress
  Poorly planned sprints lead to significantly less productive development time
  Always have and follow guidelines for sprint planning

## Slide 7: Shortcomings and Future Work
Improved site performance is needed
  Our most data intensive pages can be slow to load
Relationships can be difficult to work with and understand
  Database should be reworked to be more intuitive for development and more efficient to query
Further analytics needed
  Only the analytics requested by Dr. Horwitz have been implemented
  Existing analytics displays need improvement to reach their peak usefulness
  More advanced and customizable data analysis can be added to increase impact

## Slide 8: Demonstration